




                    BASATA PORTAL  IMPLEMENTATION COSTS 

A: Requirement Analysis & Platform Designing                             3 Days     315 USD
B: Development
	Modules
	Features
	Duration / Days
	Cost / Fees (USD)

	USER MANAGEMENT
	-user account registration
-roles and permissions
-user auditing
	8
	810

	ARTISTS MANAGEMENT
	- artists categorization
-register new artist
-artist can update his/her details
-artist can login & update login
details
-artist should be able to view paid
amount related to his works
	10
	1,080


	HALLS 
OWNERS MANAGEMENT
	-register hall owners s
-hall owner should be able to login
& update their details
-add & manage Halls
[bookmark: __DdeLink__210_690239338]-add & manage events
-add & manage MCs
-Add & manage event decorators
-should allow updating event details
-should allow associating/adding
artists,events to halls
-should be able to record allow cost
amount related to events (I.e
artists,MCs, decorators etc )
-get receipt / approved document
	12
	1,440

	PROMOTERS 
	-register event promotors
-promoters should be able to login
& update their details
-add & manage Halls
-add & manage events
-Add & manage event decorators
-should allow updating event details
-should allow associating/adding
artists,events to halls
-should be able to record allow cost
amount related to events (I.e
artists,MCs, decorators etc )
-get receipt / approved document

	12
	1,350

	Master of Ceremony (MCs)
MANAGEMENT
	-register new MC
-MC can update his/her details
-MC can login & update login
details
-MC should be able to view paid
amount related to his works
	6
	540

	PAYMENTS REPORTS & ANALYSIS
	-view and filter all payments records from
artists, MCs and Hall/Event owners, promoters, decorators etc.
-aggregates and analyze all payments for better & using reporting
	10
	1,485

	GENERAL REPORTS/ANALYSIS
	General reports & statistical data from the portal.
e.g monthly revenue, total registered artists etc.
	5
	495

	MOBILE APP
(Android & iOS)
	Mobile app to be used by promoters, MCs, Hall owners,Artists, Decorators and others
-
	18
	3,420

	SEARCH & FILTER
	Intrutive search and filter tool from portal
-artists, Mcs,promoters,hall owners,decorators and other stakeholders
-filter any details by locations(regions, districts, etc)
-contacts any stakeholders from the portal
	6
	1,080



C : TESTING                                                                                        4 Days    360 USD

D : DEPLOYMENT & COMMISSIONING                                            2 Days    90 USD

E : TRAINING                                                                                      3 Days     ------

Summary: 
Total Time,                        94 Days         Cost: 12,465 USD


Benefits of artists,Mcs,Promoters,hall owners… etc registrations?
-promote/advertise  their works
-customer acquisition via portal
….. add more ...


