BASATA PORTAL  IMPLEMENTATION COSTS

A: Requirement Analysis & Platform Designing                             3 Days     315 USD

B: Development

| Modules | Features | Duration / Days | Cost / Fees (USD) |
| --- | --- | --- | --- |
| USER MANAGEMENT | -user account registration -roles and permissions -user auditing | 8 | - 810 |
| ARTISTS MANAGEMENT | - artists categorization -register new artist -artist can update his/her details -artist can login & update login details -artist should be able to view paid amount related to his works | 10 | 1,080 |
| HALLS OWNERS MANAGEMENT | -register hall owners s -hall owner should be able to login & update their details -add & manage Halls -add & manage events -add & manage MCs -Add & manage event decorators -should allow updating event details -should allow associating/adding artists,events to halls -should be able to record allow cost amount related to events (I.e artists,MCs, decorators etc ) -get receipt / approved document | 12 | 1,440 |
| PROMOTERS | -register event promotors -promoters should be able to login & update their details -add & manage Halls -add & manage events -Add & manage event decorators -should allow updating event details -should allow associating/adding artists,events to halls -should be able to record allow cost amount related to events (I.e artists,MCs, decorators etc ) -get receipt / approved document | 12 | 1,350 |
| Master of Ceremony (MCs) MANAGEMENT | -register new MC -MC can update his/her details -MC can login & update login details -MC should be able to view paid amount related to his works | 6 | 540 |
| PAYMENTS REPORTS & ANALYSIS | -view and filter all payments records from artists, MCs and Hall/Event owners, promoters, decorators etc. -aggregates and analyze all payments for better & using reporting | 10 | 1,485 |
| GENERAL REPORTS/ANALYSIS | General reports & statistical data from the portal. e.g monthly revenue, total registered artists etc. | 5 | 495 |
| MOBILE APP (Android & iOS) | Mobile app to be used by promoters, MCs, Hall owners,Artists, Decorators and others - | 18 | 3,420 |
| SEARCH & FILTER | Intrutive search and filter tool from portal -artists, Mcs,promoters,hall owners,decorators and other stakeholders -filter any details by locations(regions, districts, etc) -contacts any stakeholders from the portal | 6 | 1,080 |

C : TESTING                                                                                        4 Days    360 USD

D : DEPLOYMENT & COMMISSIONING                                            2 Days    90 USD

E : TRAINING                                                                                      3 Days     ------

Summary:

Total Time,                        94 Days         Cost: 12,465 USD

Benefits of artists,Mcs,Promoters,hall owners… etc registrations?

-promote/advertise  their works

-customer acquisition via portal

….. add more ...